SCRUM MEETING WEEK (14)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​ Added login functionality using server requests | ​​Monday, April 8, 2024 | ​​ Continue work finishing and tying in everything from the front end to the backend |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Adam Badry | ​​ Team Member |
| Oakley Pankratz | ​​ Team Member |
| Nick Kouwenhoven | ​​ Team Member |
| Jayden Jayawardhena | ​​ Team Member |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​e.g., Bugs |
| **Issues completed** | ​​ 12 |
| **Issues left** | 0 |
| **Team Capacity** | 12 |
| **Summary** | We completed all of our issues we had assigned, save a few additional issues that were outside of the scope of the last scrum |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ Monday 8 April |
| **End date** | Friday 12 April |
| **Sprint theme** | Last week |
| **Team capacity** | 12 |
| **Issues capacity** | 12 |
| **Individual capacity** | Nic - 3  Oakley – 3  Jayden – 3  Adam - 3 |
| **Potential risks** | Unexpected errors in new code |
| **Mitigations** | Testing lots and CICD pipeline running when we push to main. |

**:books: Sprint planning resources**