SCRUM MEETING WEEK (5)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| * ​​UML Class Diagram (Adam and Nick) * Data Flow Diagram (Oakley and Jayden) * Start Familiarizing yourself with React | ​​Next Week Lab | Share completed work and discuss choices |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Adam Badry | ​​ Team Member |
| Oakley Pankratz | ​​ Team Member |
| Nick Kouwenhoven | ​​ Team Member |
| Jayden Jayawardhena | ​​ Team Member |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Planning |
| **Issues completed** | ​​Use Case Diagram, UML Data Diagram |
| **Issues left** | None |
| **Team Capacity** | 2/4 |
| **Summary** | ​​ Successful Sprint |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ Tue, February 6th 2024 |
| **End date** | Tue, February 13th 2024 |
| **Sprint theme** | ​​ Planning Data Flow and classes |
| **Team capacity** | 4/4 |
| **Issues capacity** | 4 |
| **Individual capacity** | Adam: UML Class Diagram  Nick: UML Class Diagram  Oakley: Data Flow Diagram  Jayden: Data Flow Diagram  Everyone: Flutter Documentation, and begin to experiment with building desktop apps/websites |
| **Potential risks** | Missing classes and data |
| **Mitigations** | Review for Sprint week 6 |

**:books: Sprint planning resources**

* React Documentation