SCRUM MEETING WEEK (4)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​ Prepared Figma prototypes | ​​Next Week Lab | ​​ Display Front end pages |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Adam Badry | ​​ Team Member |
| Oakley Pankratz | ​​ Team Member |
| Nick Kouwenhoven | ​​ Team Member |
| Jayden Jayawardhena | ​​ Team Member |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Prototyping |
| **Issues completed** | ​​ 6 |
| **Issues left** | 0 |
| **Team Capacity** | 8 |
| **Summary** | ​​ The goal for the sprint was to create prototypes for our pages and finish planning for project M3 |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ March 5th |
| **End date** | March 12th |
| **Sprint theme** | ​​ Development |
| **Team capacity** |  |
| **Issues capacity** | 12 |
| **Individual capacity** | Adam: 4  Nick: 3  Jayden: 3  Oakley: 3 |
| **Potential risks** | Developing a unsavory front end |
| **Mitigations** | The sprint prior was dedicated to prototyping |

**:books: Sprint planning resources**